Self-Service Reporting

Progress Report w8

## **Al Kheja Salma (YVGW63)**

## **Mukashaty Ahmad (CUW9UK)**

## **Mansour Mohamad Moayad (KD5Z0I)**

**Week Past: What was completed last week?**

The following tasks were completed in the past week:

1. Generate Attribute configuration in database
2. Creating Home Page
3. Complete API design for the system

**Week Ahead: What will be completed next week?**

1. Generate first API (attribute API)
2. Creating Login and Register pages
3. Creating Login and Register APIs

**Learning: What will you do differently? What caused that last week was not according to plan?**

We will classify our database in different prospective to generate different types of reports.

**Backlog: What is left from reaching MVP stage?**

* Design the filtering mechanism
* Develop backend APIs
* Query building
* Design what’s left from frontend interfaces